CST-361 - Design Report Template

| Topic: | Project Milestone 4 |  |
| --- | --- | --- |
| Date: | February 11, 2019 |  |
| Revision: | 4.0 |  |
| Team: | Fredrick Onduso Ondieki |  |
| Weekly Team Status Summary: | User Story; Team Member; Hours Worked; Hours Remaining. Update project management goals, aims, and tasks from the earlier version of application; Fredrick Ondieki; 2.0; 1.0. Redesigned the project from web application to revolve to IoT application using all aspects of IoT; Fredrick Ondieki; 2.5; 0.25. Updated the project to include design patterns learned in class for instance the component design pattern; Fredrick Ondieki; 1.25; 1.0. Changed the design of the UML diagrams; Fredrick Ondieki; 2.0; 1.0. Developed the design of the application and the user interface.; Fredrick Ondieki; 1.0. Updated the ER diagram and Wireframes; Fredrick Ondieki; 2.50; .25. |
| GIT URL: | https://github.com/FREDDYSMALLZ/TheWeatherApplication |  |
| Peer Review: | Y | Yes. I acknowledge that I have reviewed this report and have agreed to the approach that I will be taking. |

Planning Documentation

Agile Retrospective Results:

What Went Well

Successfully developed the bean classes for the user and for the weather.

Successfully integrated the database part to the project

Successfully developed the JSF pages for interaction purposes.

Successfully used the patterns learned in class to the project: Singleton pattern

| What Did Not Go Well | Action Plan | Due Date |
| --- | --- | --- |
| Executing the project encounters error in loading the project despite having the .war file. | Recheck the web.xml file and may be change the project start-up file | February 11, 2019 |
| The error page from executing the page is included on the screenshot bellow showing a 404 error | I have the page displayed as missing and thus will have to recheck what part is missing. | February 11, 2019 |
| Error in connecting the application to the database. There is an error in the connection pool | Check the MySQL connector file version and change it | February 11, 2019 |

Design Documentation

Install Instructions:

- Used MySQL relational database in this project. Added one database “WeatherDb” with two tables “userTbl” and “weatherTbl” to handle the project data.

- Used Apache Tomcat Server Version 9.0.14 version

- Used IntelliJ IDEA as the development environment

Known Issues:

As mentioned above, I had a problem in executing the program. After the program execution, there is a 404 error in loading the index.xhtml file. Secondly, there was an error in connecting to the database.

Class Diagrams:

Pseudo Code:

https://github.com/FREDDYSMALLZ/TheWeatherApplication

Other Documentation: